RICE Scoresheet

> Formats: Markdown (documentation) | CSV (working scoresheet)

> Updated: 2026-03-22

> License: CC BY 4.0 – Kate Makrigiannis / k8mak.com

A scoring template for prioritizing features using the RICE framework: Reach, Impact, Confidence, Effort. Download the CSV, open it in Google Sheets or Excel, and score your backlog.

When to use this

You have 5-20 features, initiatives, or backlog items competing for attention and need a quantitative, defensible prioritization. RICE gives you a formula to compare unlike items on a common scale. Use it when gut feel isn't enough and stakeholders need to see the math.

Scoring guide

Reach

How many users will this affect in a given time period?

| Score | Meaning |
| --- | --- |
| Count | Actual number of users/transactions affected per quarter (e.g., 500 users, 10,000 transactions) |

Use real data when you have it. Estimate when you don't. Note the basis for your estimate in the Notes column.

Impact

How much will this move the needle for each user reached?

| Score | Meaning |
| --- | --- |
| 3 | Massive – fundamentally changes the experience |
| 2 | High – significant improvement |
| 1 | Medium – noticeable improvement |
| 0.5 | Low – minor improvement |
| 0.25 | Minimal – barely noticeable |

Confidence

How sure are you about the Reach, Impact, and Effort estimates?

| Score | Meaning |
| --- | --- |
| 100% | High confidence – supported by data, research, or past experience |
| 80% | Medium confidence – some data, reasonable estimate |
| 50% | Low confidence – gut feel, limited data |

Effort

How many person-months will this take to ship?

| Score | Meaning |
| --- | --- |
| Count | Person-months of work (e.g., 0.5 = 2 weeks for one person, 3 = one person for a quarter) |

Include design, engineering, QA, and any cross-team coordination time.

RICE Score formula

RICE Score = (Reach × Impact × Confidence) / Effort

Higher scores = higher priority. The formula naturally favors high-reach, high-impact items that are well-understood and quick to build.

CSV column reference

The companion CSV file (rice-scoresheet.csv) has these columns:

| Column | Type | Description |
| --- | --- | --- |
| Item | Text | Feature or initiative name |
| Reach | Number | Users or transactions affected per quarter |
| Impact | Number | 0.25, 0.5, 1, 2, or 3 |
| Confidence | Percent | 50%, 80%, or 100% |
| Effort | Number | Person-months |
| RICE Score | Formula | (Reach × Impact × Confidence) / Effort |
| Personas Affected | Text | Which user personas this serves |
| Notes | Text | Assumptions, data sources, open questions |

Tips

Score with evidence, not gut feel. If you can cite analytics, user research, or support ticket volume, do it. If you're estimating, say so in the Notes column.

Confidence is the integrity check. A feature with high Reach and Impact but 50% Confidence should not outrank a solid 80% Confidence item. The formula handles this – trust it.

Effort is the most commonly underestimated dimension. Include cross-team coordination, QA, documentation, and deployment. Not just coding time.

Review scores as a team. One person scoring in isolation produces biased results. Score individually, then compare and discuss divergences.

Rescore quarterly. Reach and Confidence change as you learn more. Last quarter's scores may not apply.

Part of the k8 Agent Toolkit. Download other formats at k8mak.com/resources.