How to Send a Great Stakeholder Update

> Formats: Markdown (canonical) | DOCX | PDF

> Updated: 2026-03-22

> License: CC BY 4.0 – Kate Makrigiannis / k8mak.com

A 4-step quick start guide for writing stakeholder updates that get read, get responses, and keep leadership aligned without wasting anyone's time.

When to use this

You need to send a recurring status update to stakeholders who aren't in your daily standups. Could be an email, a Slack message, or a message in Teams. This guide gives you the structure, the ordering, and the habits that make updates actually useful – not just compliance artifacts.

Process

1    Lead with what matters -- blockers and wins

Assume your stakeholder will skim the first 1-2 bullets and nothing else. Put the most important information there.

Top section: Blockers and Asks

Start with anything that requires stakeholder action. If you need a decision, approval, or escalation – put it first. Be specific about what you need and by when.

**Blockers / Asks** - Need design review approval for the onboarding flow by Friday to stay on track for Sprint 7 launch - Waiting on API access from the data team (requested Mar 15, no response)

Second section: Wins and Decisions Made

Highlight what shipped, what was decided, and what progress looks like. Stakeholders want to see forward motion. Concrete outputs beat vague progress language.

**Wins / Decisions** - Shipped password reset flow to production (was top support ticket driver) - Decided to defer dark mode to Q3 – team aligned on prioritizing care plan export instead - User testing complete: 8/10 participants completed the new intake form in under 3 minutes

Why this order? Most teams lead with wins because it feels good. But stakeholders need to act on blockers -- and they stop reading after the first few lines. Wins buried below blockers get attention. Blockers buried below wins get missed.

2    Add context -- what's coming and where to look

After the top-priority content, add forward-looking context and reference links.

Coming Up Next

Split into two categories so stakeholders can see both the build work and the learning work.

**Coming Up Next** - Dev: Starting clinician dashboard sprint (2 weeks, targeting Apr 4 demo) - Discovery: Running 5 patient interviews on medication adherence (results by Mar 28)

Important Links

Include 2-3 links max. These are for stakeholders who want to dig deeper – not a link dump.

**Links** - [Sprint board](link) – current sprint status - [User testing summary](link) – onboarding flow results - [Roadmap](link) – updated Now/Next/Later view

3    Polish the packaging

Small formatting decisions determine whether your update gets read or archived unread.

Subject line: Use a consistent format so stakeholders can find your updates later. Include the team name and date.

Subject: Compass Squad Update – Week of Mar 17

Closing: End with one clear ask. Not three asks. Not "let me know if you have questions." One specific thing.

Please confirm the design review is on your calendar for Friday at 2pm.

Review before sending: Have one teammate read it. They'll catch jargon, missing context, and assumptions you didn't realize you were making. Takes 2 minutes. Prevents reply-all confusion.

4    Distribute and maintain the habit

An update that sits in one inbox doesn't do its job. Make it findable and repeatable.

Archive it: Save each update somewhere the team can reference. A shared doc, a Confluence page, a Slack channel – doesn't matter where, as long as it's consistent.

Share broadly: Post the update in every channel where stakeholders might look. Email + Slack + your team's status page. The same update, everywhere. Redundancy is a feature, not a bug.

Monitor for reactions: Check if stakeholders responded to your blockers within 24 hours. If they didn't, follow up directly. Silence on a blocker is not the same as acknowledgment.

Schedule it: Pick a day and time. Tuesday mornings and Thursday afternoons work well – they avoid Monday chaos and Friday checkout. Block 15 minutes on your calendar. Make it a habit, not a heroic effort.

Worked example

Team: Compass Squad (health-tech product team)

Frequency: Weekly, Tuesday mornings

Channel: Email to leadership + posted in #compass-squad Slack channel

Subject: Compass Squad Update – Week of Mar 17

Blockers / Asks

Need VP sign-off on the revised data retention policy by Thursday – launch is blocked until legal confirms

Waiting on staging environment access for the care plan export feature (IT ticket #4521, submitted Mar 10)

Wins / Decisions

Shipped medication reminder notifications to production – 2,400 patients opted in during first 48 hours

Completed care plan PDF export QA – ready for staging once access is granted

Decided to kill custom avatar feature (Money Pit in our 2x2) – freed up 3 story points for Q2

Coming Up Next

Dev: Care plan export to staging this week, targeting Mar 28 demo to clinic partners

Discovery: Running 5 clinician interviews on vitals dashboard requirements (synthesis by Mar 24)

Links

[Sprint 6 board](link)

[Q2 roadmap – updated](link)

Can you confirm the data retention policy review is scheduled before Thursday?

Facilitator tips

If you're coaching a team on stakeholder communication:

The "skim test" is everything. Print the update. Cover everything below the second bullet. Can you still tell what matters? If not, restructure.

Blockers first is counterintuitive but critical. Teams resist leading with problems because it feels negative. Reframe it: leading with blockers shows you're managing risks, not hiding them. Stakeholders trust teams that surface issues early.

One update format, used consistently, beats a perfect format used once. Don't redesign your update every week. Pick a structure and stick with it. Stakeholders learn where to look.

"Let me know if you have questions" is not a closing. It's a polite way of saying nothing. End with a specific ask or a specific date. Give the stakeholder something to respond to.

Updates are trust-building artifacts. A team that sends clear, consistent updates earns autonomy. A team that goes quiet gets micromanaged. The update isn't overhead – it's the mechanism that buys your team space to work.

Jargon kills trust. "We completed the API integration sprint" means nothing to most stakeholders. "Patients can now see their lab results in the app" means everything. Translate your work into outcomes.

How did it go?

After sending your update, check:

Blockers and asks appear in the first 1-2 bullets

Every blocker includes what you need and by when

Wins describe outcomes, not activities ("shipped X" not "worked on X")

Coming-up-next includes both dev work and discovery/research

Subject line follows a consistent format with team name and date

The closing has one specific ask, not a vague invitation

A teammate reviewed it before you hit send

The update is archived where the team can find it later

You sent it on the same day/time as last week

Part of the k8 Agent Toolkit. Download other formats at k8mak.com/resources.