How to Write a Great User Story

> Formats: Markdown (canonical) | DOCX | PDF

> Updated: 2026-03-22

> License: CC BY 4.0 – Kate Makrigiannis / k8mak.com

A 4-step quick start guide for writing user stories that are small, vertical, and focused on what real people need – not what the feature list says.

When to use this

You have a feature or requirement and need to turn it into a story your team can build, test, and ship in 1-3 days. This guide walks you through the structure, the thinking, and the common traps. Works whether you're writing your first story or coaching someone who is.

Process

1    Split features into user-focused story titles

Features are big. Stories are small. Start by breaking the feature into pieces a person would actually use.

The rule: A story title names what the user does, not what the system does. "Blood glucose entry" is a feature. "Log my morning blood glucose reading" is a story.

How to split:

Think about one user doing one thing to get one outcome

Each story should be a vertical slice – touching the full stack from UI to data, delivering a complete piece of value

If the title reads like a technical task ("Add API endpoint for glucose data"), rewrite it from the user's perspective

💡 Watch for these traps - Stories split by technical layer (frontend story + backend story) are not vertical slices. They deliver nothing on their own. - Stories that start with "As a developer..." are usually tasks, not stories. Reframe around the person who benefits.

2    Define the outcome and purpose

Use the standard format to connect what the user wants with why they want it.

As a [specific user or persona], I want to [concrete action], So that [real outcome or benefit].

What makes this work:

"As a" forces you to name who benefits. "As a user" is too vague. "As a newly diagnosed diabetic" tells the team exactly whose problem they're solving.

"I want to" describes the action, not the feature. The user wants to "see my glucose trend over 7 days," not "access the glucose analytics module."

"So that" names the real outcome. This is where engineers learn why the thing matters. "So that I can spot patterns and adjust my diet" gives the team context they'll use when making implementation tradeoffs.

Quick test: Read the story out loud. If it sounds like something a person would actually say, you're on track. If it sounds like a requirements document, rewrite it.

3    Clarify acceptance criteria with Given/When/Then

Acceptance criteria define "done." They tell the team exactly what to build and what to test.

Given [a specific starting condition], When [the user takes an action], Then [the expected result happens].

Example – HealthAlly blood glucose logging:

Given I am a logged-in HealthAlly user on the glucose tracking screen, When I enter my blood glucose reading and tap "Save," Then my reading is stored with the current date and time, And I see a confirmation that my reading was saved, And the reading appears in my glucose history.

Rules for good acceptance criteria:

Each scenario covers one path (happy path, error path, edge case – separate scenarios for each)

Use concrete values, not abstractions. "Enter 120 mg/dL" is better than "enter a valid reading."

If you're writing more than 5-6 scenarios, the story is too big. Split it.

Complex acceptance criteria is a signal, not a badge of honor. It means the story needs to be smaller.

4    Wrap it up -- review with your team

A story is not done when you write it. It's done when the team understands it.

The review checklist:

Walk through the story with a designer and an engineer before it goes into the backlog

Ask the engineer: "Is this buildable in 1-3 days?" If not, split it.

Ask the designer: "Does this cover the user's real workflow?" If not, revisit the acceptance criteria.

Check for hidden assumptions. "The user is logged in" is an assumption. Name it.

Worked example

Feature: Blood glucose tracking in the HealthAlly diabetes management app

Story:

Title: Log my morning blood glucose reading As a newly diagnosed diabetic using HealthAlly, I want to log my morning fasting blood glucose reading, So that I can track my levels over time and share them with my care team.

Acceptance criteria:

Scenario 1: Successful glucose entry Given I am on the HealthAlly glucose tracking screen, When I enter "95" in the glucose field and tap "Save," Then my reading is saved with today's date and time, And I see "Reading saved" confirmation, And "95 mg/dL" appears at the top of my glucose history. Scenario 2: Missing glucose value Given I am on the glucose tracking screen, When I tap "Save" without entering a value, Then I see "Please enter your glucose reading" below the input field, And no reading is saved. Scenario 3: Out-of-range value Given I am on the glucose tracking screen, When I enter "850" (above clinical range), Then I see "This reading seems unusually high. Please double-check and re-enter." And no reading is saved until confirmed.

Facilitator tips

If you're coaching a team on story writing:

Start with the title. Most story problems are title problems. If the title describes a feature, the story will be too big.

Read stories out loud. If the "As a / I want / So that" sounds robotic, the team hasn't found the real user need yet.

Use the AC complexity test. Count the acceptance criteria scenarios. More than 5-6? The story is too large. Split it and try again.

Resist the urge to over-specify. Stories are a conversation starter, not a contract. Leave room for the team to problem-solve during implementation.

Engineers who understand user nuance build better software. The "So that" clause is not ceremony – it's the information that helps developers make good tradeoff decisions.

How did it go?

After writing your stories, check:

Each story title names what the user does, not what the system does

"As a" names a specific person, not "a user"

"So that" describes a real outcome, not a system behavior

Acceptance criteria use Given/When/Then with concrete values

Each story is completable in 1-3 days

No stories are split by technical layer (all are vertical slices)

A designer and an engineer have reviewed each story before it enters the backlog

Part of the k8 Agent Toolkit. Download other formats at k8mak.com/resources.